APPENDIX A

SCOPE OF WORK v1

TAYLOR EXPANSION PROJECT

POUCE COUPE LATERAL

NON DESTRUCTIVE EXAMINATION SERVICES

RFP NO. PCLT-NDE-15150

1.	GENERAL	3

2.	SPECIFICATIONS	3

3.	SCOPE OF WORK	4

3.1	Pre-work	5

3.2	Drawings	5

3.3	Construction Workspace	5

3.4	Access and Watercourse Crossings	5

3.5	Valve and Facility Installations	6

4.	QUALITY MANAGEMENT	6

5.	ENVIRONMENT AND SAFETY	6

5.1	Environmental and Safety Orientation	6

5.2	Safety	7

5.2.1	General	7

5.2.2	Emergency Evacuation Plan	7

5.2.3	Company’s Health and Safety Requirements	7

5.2.4	Use of Personal Protection Equipment	7

5.2.5	Weekly Safety Meetings	7

5.2.6	Daily Tool Box Talks	7

5.2.7	Buried Facilities	8

5.2.8	Overhead Power lines	8

5.3	Environmental Protection Plan and Restrictions	8

5.4	Forest Fire Regulations and Response in Event of Fire	8

6.	LOGISTICS	8

6.1	Field Facilities and Yard	8

6.2	Field Communications	8

6.3	Use of Local Resources	8

6.4	Accommodations	9

7.	WORK BY OTHER CONTRACTORS	9

8.	SCHEDULE	9

9.	MATERIALS	9

10.	PROJECT DELIVERABLE	9

# GENERAL

Company plans to expand their existing pipeline infrastructure by constructing the Pouce Coupe Lateral ("Project")(“Site”). The Project (in direction of product flow) originates at the Dawson Creek Meter Station, located at LSD 06-26-078-15 W6M and terminates at Pouce Coupe South Battery in LSD 07-20-078-12 W6M. The Project is a 323.9 mm O.D. (NPS 12) carbon steel pipeline approximately 26.2 km in length, designed for High Vapour Pressure (“HVP”) and Low Vapour Pressure (“LVP”) hydrocarbon liquids with a maximum operating pressure of 9,930 kPag (“Pipeline”).

The Pipeline crosses the Alberta / British Columbia border requiring extra attention given to ensuring the respective provincial requirements are understood and appropriately applied in their respective areas. The British Columbia portion (roughly 14.2 km) is predominately farmland and the Alberta portion (roughly 12.0 km) is predominately forested.

A project overview map is provided for reference in Attachment A-1.1 - Project Map as well as a along with a process flow diagram in Appendix B – Specifications and Drawings.

The intended pipeline construction execution schedule is provided in Attachment A-2.2 – Project Schedule for Contractor reference in deterimining the number and type of NDE crews required to support the pipeline construction activities. Contractor to provide an execution plan based on the attached schedule in Attachment A-2.2 – Project Schedule.

Company will assign a construction manager (“Manager”) to the Project to coordinate the Work.

Contractor shall direct all its questions and communications through the Manager.

Contractor shall perform the required non-destructive testing (“NDT”) activities in accordance with the Agreement and all exhibits attached thereto, as amended from time to time, and all Change Orders in a manner that will accommodate the pipeline construction contractor's Construction Schedule.

Contractor shall ensure adequate backup equipment and spare parts are on site to ensure there are no delays to the Work. Contractor shall provide a detailed list of spare parts and backup equipment to accompany the Work.

# SPECIFICATIONS

Inspection of the facilities described herein shall be in accordance with the Contract Documents, Government Permits, the BC Oil and Gas Commission (“BC OGC”) requirements, ASME B31.3, and Canadian Standards Association (“CSA”) Z662-11 (“CSA Z662”) Oil and Gas Pipeline Systems.

Contractor must comply with the specifications in Appendix B-1 – Specifications. Changes to the specifications must be approved in writing, by Company and Manager, prior to application.

# SCOPE OF WORK

Work to be performed by Contractor consists of:

100% non-destructive testing of all pipeline welds in accordance with current version of CSA Z662 and Appendix B-1 – Specifications; and

Delayed non-destructive testing of specific pipeline welds as required by Manager.

Contractor’s primary method of inspection shall be radiographic testing (RT).

Contractor’s primary method of welding on this project to be manual welding (SMAW) combined with manual welding on tie-ins and installation of pre-fabricated assemblies and test heads.

All SMAW welds and inspection of repaired welds shall be inspected using radiographic procedures.  The Contractor will forward cost rate for radiographic procedures as outlined in the Schedules located in Schedule C – Form of Bid.

Contractor shall be prepared to conduct occasional inspections, specifically requested by Manager, including, but not limited to:

Radiographic Testing of pipeline welds;

Ultrasonic wall thickness measurement to confirm actual or remaining pipe wall thickness;

Magnetic particle inspection on welded joints or anomalies suspected of containing surface penetrating defects that cannot be examined by radiographic means;

Liquid penetrant inspection on anomalies suspected of containing surface penetrating defects that cannot be examined by other NDT techniques; and

Provide assistance in evaluation of arc strike removals.

Contractor shall perform NDT services generally described as follows:

Make or cause to be made available for the performance of the Work hereunder such number of NDT units as Manager shall or may from time to time request;

Provide NDT services without impeding the daily weld production rates achieved by the pipeline construction contractor ( Contractor to supply a pipeline crawler for the mainline NDE Crew);

Provide Manager, in a format approved by Manager, with NDT reports, daily time and progress reports (three copies), and NDT results each day prior to 6:30 am;

Employ certified NDT personnel, procedures, techniques, equipment, materials, and radiation protective measures specified in CSA Z662, the BC OGC Regulations and Directives, and as supplemented by the Contract Documents and Appendix B – Specifications and Drawings, and to provide radiographic film, ultrasonic results, and interpretations thereof to the complete satisfaction of Manager;

Provide Manager, immediately upon completion of field Work, i.e. upon completion of final tie-in welds, with as-built information for each weld inspected that, as a minimum, will include the project description, unique weld number, and repair history;

Pre-Inspection – During manual Shielded Metal Arc (“SMAW”) tie-in and procedure welding, contractor shall provide inspection results prior to the hold period of 24 hours (“Pre-Inspection”) for the first four (4) days;

The Contractor shall include all supply and disposal of film developing chemicals in the proposal price; and

The Contractor shall provide all turnover documentation both original hard copies and a scanned digital format. The digital format submitted must be clear and legible.

  - Pre-work

Prior to commencing the Work, the following pre-Work shall be completed by Contractor:

Review of Company’s Health and Safety Requirements and the Prime Contractor’s Project Specific Health, Safety and Environment Plan(s) (“PSP”) and preparation of Contractor’s aspects for the PSP;

Produce calibration blocks to support AUT of all anticipated welds;

Calibration of equipment anticipated to be used;

Develop and discuss with Manager the NDT execution plan and schedule, including assignment of personnel and equipment;

Complete NDT tests that are required herein;

Review of forms and reporting protocol with Manager; and

Provide NDT services during weld procedure development.

All certification records

  - Project Pre-Construction Meeting

Contractor is advised that a pre-construction meeting will be held with Pembina and the Pipeline Contractor to review the project requirements of the project specific HSE Plan, Environmental Protection Plans, permit approvals, licenses and Contract.  No right-of-way work will commence until this meeting has been held.

As part of the Project Pre-Construction Meeting, senior personnel from Pembina and Contractor will review the project requirements.

For NDE Contractor these persons will include:

- Senior Representative (e.g. Owner, Vice President)

- Job Supervisor or Senior Technician

Aside from the Pipeline Contractor/Pembina Agenda topics, the following topics shall be discussed:

- Timing of radiographic inspection with respect to mainline scheduled work

- Warnings and signage to be used by NDE Contractor

- Violation reporting protocol

  - Drawing

Prior to construction a full set of Issued for Construction Drawings (“IFC”) will be provided to Contractor. These will be attached to Appendix B-2 – Drawings.

  - Construction Workspace

Typical Right-of-Way (“ROW”) configurations are shown in the drawings included in the Contract Documents. Contractor shall be familiar with the areas where the ROW widths are restricted and strictly adhere to the allowable workspace. Any personnel trespassing outside of the allowable workspace will not be tolerated and may result in removal from the project.

  - Access and Watercourse Crossings

Contractor shall only use access roads and watercourse crossings as provided by Company, and prepared by mainline contractor, and shall comply with all terms and conditions contained in the agreements related to use. Contractor shall obey all signage installed by mainline contractor and obey directions given by the Safety Inspector. Any personnel not obeying the access restrictions may result in removal from the project.

  - Valve and Facility Installations

Valve and riser assemblies will be prefabricated by the mainline contractor in a shop located off site and will not require NDT inspection. Valve assemblies will be installed after the pipeline hydrostatic testing and dewatering is completed for the corresponding section of the pipeline.

  - Construction Line List

The Construction Line List will be provided within the Specifications to the successful Contractor.

The Line List includes all lands to be crossed complete with names and addresses of landowners and occupants, cautions and restrictions and notification instructions along the Right-Of-Way. Contractor is to abide by all listed restrictions applicable to the work.

- QUALITY MANAGEMENT

Contractor shall conduct their Quality Management as follows:

- Contractor shall designate responsibility for Quality Control and Assurance (“QA/QC”). That individual shall be available to work with Company’s project team in managing QA/QC plans during the execution of the Work. The individual shall be identified in as a Key Personnel as defined in Appendix C – Commercial Terms. Key Personnel for quality shall be approved by the Company prior to the start of Work;

- Contractor shall be responsible for maintaining and implementing a Quality Management System (“QMS”) as per the requirements of Pipeline Construction Specification. Contractor shall be responsible for establishing and implementing a project-specific QA/QC plan (“QA/QC Plan”). The details shall be in the form of a quality plan that includes quality-related procedures including an Inspection and Test Plan (“ITP”);

- The Contractor is responsible for ensuring that the Work is performed in accordance with the contract Documents and conforms to Project-specific requirements. The Company may use inspectors to verify and confirm that materials, equipment, personnel and work conform to project-specific requirements, legislative requirements, codes and standards. This shall not absolve the Contractor from making any inspections necessary by themselves to determine conformance to requirements;

- The Contractor’s QA/QC designate is responsible for managing and ensuring adherence to the Contractor’s QA/QC Plan during the execution of the Work;

- A copy of the QA/QC Plan must be available at all work sites used by the Contractor on the Project. The Contractor will be subject to the planned quality audits, performed by the Company, during the course of the Work. The Contractor shall make available, upon request by the Company, copies of all QA/QC records during audits or during the performance of the work; and

- ENVIRONMENT AND SAFETY

  - Environmental and Safety Orientation

All Contractor’s employees must successfully complete pipeline construction contractor’s site Safety, Health and Environment orientation and other like sessions as Company, Manager, and mainline contractor may require, before being allowed unaccompanied access to the ROW or any other Site. It shall be Contractor’s responsibility to ensure that its employees have completed the orientation.

  - Safety

    - General

The mainline contractor has been appointed as the Prime Contractor within the meaning of the Occupational Health and Safety Act (WorkSafeBC) (“OH&S”) for all sites within the geographic boundaries of this Work.

Contractor shall comply with the requirements of its own Health, Safety and Environmental Program plus the requirements of the Prime Contractor’s PSP and all other requirements set forth in the Contract Documents.

    - Emergency Evacuation Plan

Due to the remote locations of portions of the Work, the Prime Contractor is responsible for emergency evacuation of injured workers on site. Contractor shall be required to be familiar with the emergency evacuation plan, and abide by the details contained in the plan.

    - Company’s Health and Safety Requirements

Contractor is advised that special attention and focus shall be directed by Manager to the implementation and enforcement of strict safety precautions. Particular attention will be given to Work in close proximity to other contractors working in the area.

    - Use of Personal Protection Equipment

While on the ROW or any related job sites, Contractor’s personnel shall be wearing Personal Protection Equipment (“PPE”) as required by the PSP, regardless of working hours.

    - Weekly Safety Meetings

At least once per week, Contractor shall participate in a safety meeting, to which all Contractor’s site personnel, including supervisors and management, shall attend. The weekly meetings shall be documented and attendance taken. Outstanding issues shall be followed up and resolved without undue delay.

    - Daily Tool Box Talks

During the course of the Work, Contractor’s senior technicians shall, on a daily basis, conduct tool box safety briefings with their crews prior to commencement of the Work of that day. Contractor’s personnel conducting such meetings shall be responsible for keeping notes, recording attendance, and following up with the spread safety inspector on unresolved issues.

    - Buried Facilities

Contractor shall follow mainline contractor directions as to proper ROW use and refrain from crossing buried facilities except when using ramps installed by pipeline construction contractor for crossing purposes.

    - Overhead Powerlines

Contractor shall be aware of the power line locations on the project and the potential danger of working around overhead power lines.

  - Environmental Protection Plan and Restrictions

Contractor is advised that there are specific environmental issues, mitigative measures, and potential site specific timing constraints outlined and/or addressed the Environmental Protection Plan (“EPP”). Contractor is expected to be familiar with all requirements and restrictions.

Contractor is required to attend a pre-construction meeting to review the requirements of the EPP, the Contract Documents, and the conditions of the permits and licenses. Work on the ROW will not commence until after this meeting has been held.

  - Forest Fire Regulations and Response in Event of Fire

Contractor shall comply will all project Fire Response Plan requirements as directed by Manager.

- LOGISTICS

  - Field Facilities and Yard

Manager will make space available at its field office facilities for Contractor’s field office trailer(s). Contractor shall advise Manager, at time of proposal, of these requirements. Manager will arrange for hooking up power to Contractor’s field office trailer.

  - Field Communications

Contractor shall be required to operate and maintain a communications system providing contact between Contractor's field office and all its key personnel involved in the Work. There are no requirements on this project for communication with traffic on logging roads.

Contractor shall license and operate this system in accordance with all requirements of Authorities, all at no additional cost to Company.

  - Use of Local Resources

Contractor is expected to utilize the manpower and resources from the area and communities in which the Work is being performed to the extent practicable. Company also encourages Contractor to support local business for provision of consumables, rental equipment, etc.

  - Accommodations

Contractor shall make arrangements to provide accommodations for its workers. Subsistence shall be paid as per the Appendix C – Commercial Terms.

- WORK BY OTHER CONTRACTORS

Contractor is advised that other contractors, which may, or may not, have collective bargaining affiliations, may perform Work which will be done at the same time and in the same location(s) as the Work to be performed by Contractor. Contractor shall be prepared to perform the Work in the vicinity of those other contractors.

To minimize interference with other contractors, Contractor shall coordinate Work with the Work of other contractors including those that may be under separate contract with Company (e.g. HDD contractors).

- SCHEDULE

The Project schedule is indicated on Attachment A-2.2 – Project Schedule.

The mainline contractor is likely to Work up to eleven (11) hours per day, six (6) days per week during construction unless otherwise approved by Manager. Hours of Work shall in all cases adhere to OH&S requirements.

- MATERIALS

All mainline pipes will be provided in compliance with applicable codes and standards. Pipe will be provided by Company with an external coating of fusion bonded epoxy, with selected sections of pipe supplied with abrasion coating.

Table 9.0-1			Mainline Pipe Characteristics

| Pipe Characteristics | Maximum (m) | Minimum (m) |
| --- | --- | --- |
| 323.9 mm, 6.4mm W.T., Gr. 414, Cat II M5C, electric-welded | 19.0 | 12.0 |
| 323.9mm, 7.9 W.T. , GR 414 Cat II M5C, electric-welded | 19.0 | 12.0 |

Please refer Appendix B-2 – Drawings for fabrication pipe characteristics.

- PROJECT DELIVERABLE

The Contractor deliverables as outlined in this Appendix A – Scope of Work are summarized in Table 10-1: Contractor Deliverables along with submission deadlines. All the native and pdf files related to the deliverables are to be provided to the Company on completion.

| TABLE 10-1: CONTRACTOR DELIVERABLES |  |
| --- | --- |
| Description | Submission Date |
| - Project Management |  |
| - Draft Project Execution Plan including Organization Plan | At time of Bid |
| - Gantt Chart | At time of Bid |
| - Project Reporting Plan – Daily / Weekly / Monthly Project Report / Digitization of Film | Award + 14 days |
| - Final Project Execution Plan including Organization Plan | Start Date - 14 days |
| - Project Controls |  |
| - Project Schedule | Award + 14 days |
| - Scope & Schedule Management Plan (See Note) | Award + 14 days |
| - High Level Milestone Schedule for Overall Scope of Work (including interdependencies) | Award + 14 days |
| - Cost control reporting plan |  |
| - Information Management |  |
| - Information Management / Document Control Plan | Award + 14 days |
| - Quality Management |  |
| - Project Quality Plan | At time of Bid |
| - Quality Control / Quality Assurance Procedures | Award + 14 days |
| - Quality Management System Documentation | Award + 14 days |
| - Inspection and Test Plans | Award + 14 days |
| - Project Quality Audit / Assessment Schedule | Award + 14 days |