# Pipe-Up

Field Implementation Guide

Client Onboarding & Rollout Checklist

Typical Timeline: 1-2 weeks from kickoff to field-ready

# Phase 1: Discovery Meeting (Day 1)

This is your first meeting with the client. Gather all the information needed to configure their system.

## Company Information

- Company legal name

- Company logo (PNG, high resolution)

- Primary contact name, email, phone

- Billing contact (if different)

- Company address

## Project Information

- Project name(s)

- Project location(s)

- Pipeline name / system

- Start KP and End KP

- Number of spreads

- Project start date and estimated duration

- Client/Owner name (e.g., FortisBC, Pembina)

## Personnel - Who Will Use the System?

| Role | Info Needed | Typical Count |
| --- | --- | --- |
| Inspectors | Name, email, phone, spread | 2-10 |
| Admin/PM | Name, email | 1-3 |
| Super Admin | Name, email (client contact) | 1 |
| Contractors | Company name, foreman names | 1-5 companies |

## Rate Information (Critical!)

Without accurate rates, reconciliation won't work correctly.

- Labour rate sheet (classifications + hourly rates)

- Equipment rate sheet (equipment types + hourly/daily rates)

- Overtime multipliers (1.5x, 2x thresholds)

- Per diem / LOA rates (if applicable)

Example Labour Classifications:

| Classification | Straight Time | Overtime |
| --- | --- | --- |
| Foreman | $95/hr | $142.50/hr |
| Operator | $85/hr | $127.50/hr |
| Welder | $110/hr | $165/hr |

# Phase 2: System Configuration (Days 2-3)

## Supabase Setup Steps

- Create Organization - Add company to organizations table with name and logo

- Create Project - Add project with name, KP range, client name

- Create User Accounts - Invite users via Supabase Auth, set roles in user_profiles

- Configure Rate Tables - Enter labour and equipment rates

- Configure Activity Types - Add any custom activities if needed

# Phase 3: Training (Days 4-5)

## Inspector Training (1-2 hours)

Topics to Cover:

- Logging in on mobile device

- Creating a new daily report

- Selecting date, spread, weather

- Adding activity blocks with KP ranges

- Recording labour (names, hours, classifications)

- Recording equipment (unit numbers, hours)

- Adding photos

- Saving draft vs. submitting

## Admin Training (2-3 hours)

Topics to Cover:

- Dashboard overview

- Reviewing and approving reports

- Reconciliation workflow (LEM vs Inspector comparison)

- Fixing discrepancies and flagging for contractor

- Emailing dispute log to contractor

- Audit trail review

- Exporting reports (PDF, CSV)

# Phase 4: Pilot & Go-Live (Week 2)

## Soft Launch Checklist

- 1-2 inspectors using system on real project

- Daily check-ins for first 3 days

- Collect feedback on ease of use

- Identify missing fields or workflow issues

- Make quick adjustments as needed

## Go-Live Checklist

- All inspectors trained and have credentials

- All rate tables configured and verified

- Test reports reviewed and approved

- Reconciliation workflow tested end-to-end

- Client admin comfortable with portal

- Support contact established

# Minimum Requirements Summary

## Must Have (Can't Start Without)

| Item | Why It's Required |
| --- | --- |
| Company name | Organization setup |
| Project name & KP range | Project configuration |
| User list with emails | Account creation |
| Labour rate sheet | Reconciliation calculations |
| Equipment rate sheet | Reconciliation calculations |

## Nice to Have (Can Add Later)

| Item | Why It's Helpful |
| --- | --- |
| Company logo | Branding on reports |
| Personnel master list | Auto-complete in forms |
| Equipment master list | Auto-complete in forms |
| Historical LEM data | Baseline comparison |

# Pricing Considerations

## Recurring Revenue Models

| Model | Structure | Example |
| --- | --- | --- |
| Per User | Monthly fee per inspector | $50-150/user/mo |
| Per Project | Flat fee per active project | $500-2000/mo |
| Percentage | % of LEM value processed | 0.5-2% of LEM |
| Hybrid | Base fee + per user | $500 + $25/user |

## One-Time Fees

| Item | Range |
| --- | --- |
| Setup/Onboarding | $500 - $2,000 |
| Training | $500 - $1,500 |
| Data Migration | $500 - $1,000 |
| Custom Development | Hourly or quoted |

## Value Proposition

"If we catch just ONE hour of overbilling per day at $125/hr, that's $3,750/month in savings."

- Reduces admin time by 10+ hours/week

- Eliminates paper filing and lost reports

- Audit-ready documentation for regulators (EAO, CER)

- Real-time visibility into field operations

# Red Flags / Deal Breakers

Watch out for these warning signs:

- No clear decision maker

- Can't or won't provide rate sheets

- Want extensive customization before any trial

- Unwilling to do a pilot period

- No dedicated admin on their side

- Expecting free indefinite trial

# Success Metrics

Track these to prove value and justify renewal:

| Metric | How to Measure |
| --- | --- |
| Reports submitted | Count in dashboard |
| Discrepancies caught | Disputes flagged count |
| $ variance identified | Sum of dispute dollar values |
| Time saved | Client feedback / estimate |
| User adoption | Active users / total users |

──────────────────────────────────────────────────

Document Version: 1.0  |  Last Updated: December 30, 2025