STANDARD OPERATING PROCEDURE

Billing Reconciliation Administrator

Pipe-Up Pipeline Inspection Platform

| Document Version: | 1.0 |
| --- | --- |
| Effective Date: | January 2026 |
| Department: | Project Controls / Finance |
| Classification: | Internal Use Only |

# Table of Contents

1. Introduction and Role Overview

2. Dashboard Navigation

3. Daily Reconciliation Workflow

4. The No-Talk Verification Process

5. Billing and Invoicing Workflow

6. Dispute Management

7. Troubleshooting and Archived Records

8. Appendix: Status Definitions

# 1. Introduction and Role Overview

## 1.1 Purpose of This Document

This Standard Operating Procedure (SOP) provides comprehensive guidance for the Billing Reconciliation Administrator role within the Pipe-Up pipeline inspection platform. It covers all aspects of daily operations, from verifying contractor labor and equipment charges to finalizing invoices.

## 1.2 Your Role: The Guardian of Accurate Billing

As the Billing Reconciliation Administrator, you are the critical link between field operations and financial accuracy. Your primary responsibilities include:

- Comparing contractor-submitted LEMs (Labor Equipment Materials) against inspector field reports

- Identifying and resolving discrepancies in hours, classifications, and rates

- Verifying that billed amounts match physical documentation

- Flagging disputes for contractor resolution

- Finalizing invoices once all tickets are verified and matched

## 1.3 Key Terminology

| Term | Definition |
| --- | --- |
| LEM | Labor Equipment Materials - The contractor's daily submission of work performed, including personnel hours, equipment usage, and associated costs. |
| Inspector Report | The field inspector's independent record of work observed on site, used to verify contractor claims. |
| Daily Ticket | A physical timesheet signed by the foreman, photographed by the inspector as proof of work. |
| Variance | The difference between what the contractor claims and what the inspector recorded. |
| Swipe Clean | The action of finalizing tickets so they disappear from the active work queue after invoicing. |

# 2. Dashboard Navigation

## 2.1 Accessing the Dashboard

Navigate to app.pipe-up.ca and log in with your administrator credentials. The Reconciliation Dashboard is your primary workspace.

## 2.2 Main Navigation Tabs

The dashboard has five main tabs across the top navigation bar:

| Tab | Color | Purpose |
| --- | --- | --- |
| Reconciliation | Blue | Side-by-side comparison of contractor LEMs vs inspector reports. Use this for detailed line-item review. |
| Billing | Green | Your primary workspace. View all tickets by status, select items for invoicing, and finalize batches. |
| Disputes | Red | Track and manage tickets flagged for contractor review. Email dispute notices from here. |
| Corrections | Purple | Historical log of all corrections made. Use for audit trail and compliance. |
| Invoices | Violet | View all finalized invoice batches and their associated tickets. |

## 2.3 Date Range Filter

In the top-right corner, use the date range dropdown to control which records are displayed. Options include Last 7 Days, Last 30 Days, Last 90 Days, and All Time. The default is Last 30 Days.

# 3. Daily Reconciliation Workflow

## 3.1 Morning Routine

Begin each day by reviewing newly submitted contractor LEMs. Follow this sequence:

- Check the Billing Tab: Look at the status cards at the top. Focus on "Open" tickets first.

- Review Each Open Ticket: Click the "Verify" button to open the No-Talk Verification modal.

- Compare All Four Panels: Contractor LEM (digital), Physical LEM (scanned), Inspector Report, and OCR'd Daily Ticket.

- Make a Decision: Either verify as matched or keep open with a discrepancy note.

- Process Disputes: Address any flagged items that require contractor clarification.

## 3.2 Understanding Ticket Status Flow

Tickets progress through the following statuses:

| Status | Meaning | Next Action |
| --- | --- | --- |
| Open | Newly submitted, awaiting review | Verify |
| Matched | Verified - contractor and inspector data align | Finalize |
| Disputed | Discrepancy found, sent to contractor | Await response |
| Ready for Billing | Approved and ready to be invoiced | Add to batch |
| Invoiced | Assigned to an invoice, swiped clean from active view | Complete |

# 4. The No-Talk Verification Process

## 4.1 What is No-Talk Verification?

The "No-Talk" verification process is designed to allow you to compare all documentation side-by-side without needing to contact the contractor or inspector. All the information you need should be visible in the four-panel view.

## 4.2 The Four-Panel Layout

When you click "Verify" on a ticket, a full-screen modal opens with four panels:

| Panel | Color | Contents |
| --- | --- | --- |
| Contractor LEM | Dark Blue | Digital data submitted by contractor: names, classifications, hours, rates, and calculated costs for labor and equipment. |
| Physical LEM | Light Blue | Scanned image of the contractor's physical LEM/timesheet. Compare against digital entry for accuracy. |
| Inspector Report | Orange | The inspector's independent record with calculated costs from your rate tables. This is your source of truth. |
| OCR'd Daily Ticket | Light Orange | Photo of the foreman-signed daily ticket captured by the inspector. Proof that work was acknowledged. |

## 4.3 The Money Banner

At the top of the verification modal, a yellow banner displays the key financial figures:

- Labour Cost: Total labor dollars from the contractor LEM

- Equipment Cost: Total equipment dollars from the contractor LEM

- Total Contractor Billed: The sum - this is what they're asking to be paid

- LEM Hours vs Inspector Hours: Quick comparison of total hours claimed vs observed

- Variance: The difference in hours - RED if there's a mismatch, GREEN if aligned

## 4.4 Using the Variance Click Feature

If there's a variance, click on the red variance box to highlight which specific rows don't match. The system will show:

- Red highlighting on contractor LEM rows that have discrepancies

- Green highlighting on inspector report rows that don't match the contractor's data

## 4.5 Making Your Decision

At the bottom of the verification modal, you have two options:

### Option A: Verify Matched

Click the green "✓ VERIFY MATCHED" button when:

- Hours are within acceptable tolerance

- Classifications match between contractor and inspector

- Equipment reported matches equipment observed

- Calculated costs align with rate tables

### Option B: Keep Open

Click the red "⚠ Keep OPEN" button when there's a discrepancy. You must enter a discrepancy note explaining the issue. Examples:

- "Missing 2 hours sideboom time"

- "Labour rate incorrect - should be Journeyman not Foreman"

- "Can't read timesheet - need better photo"

- "Inspector shows 6 workers, LEM shows 8"

# 5. Billing and Invoicing Workflow

## 5.1 The Billing Tab Overview

The Billing tab is your command center for processing invoices. At the top, you'll see filter toggles and status summary cards showing counts and dollar totals for each status.

## 5.2 Filter Toggles

Three toggle switches control what you see:

| Toggle | Function |
| --- | --- |
| 🧹 Hide Invoiced | ON by default. Keeps your view clean by hiding tickets that have already been invoiced. Turn OFF to see everything. |
| 🔗 Third-Party Only | Shows only third-party contractor tickets. Use this when processing subcontractor invoices that arrive separately. |
| 📁 View Archived | Shows only invoiced (archived) tickets. Use this for troubleshooting or researching past invoices. |

## 5.3 Selecting Tickets for an Invoice Batch

To create an invoice:

- Use the checkboxes to select tickets that belong to the same contractor invoice

- As you select, the green action bar appears showing the count and total dollar amount

- Use the "Select All" checkbox in the header to quickly select all visible tickets

- Click "🧾 Finalize Batch →" when ready

## 5.4 The Invoice Assignment Modal

When you click "Finalize Batch", a modal appears with:

- Yellow Verification Box: Shows the grand total in large text. VERIFY THIS MATCHES YOUR PHYSICAL INVOICE.

- Invoice Number Field: Enter the contractor's invoice number exactly as printed on their document.

- Tickets List: Review the tickets being assigned to this invoice.

- Notes Field: Optional notes about the invoice.

## 5.5 The Swipe Clean Effect

When you click "✓ Confirm Invoice & Swipe Clean", the system:

- Creates a record in the invoices table

- Updates all selected tickets to "Invoiced" status

- Links each ticket to the invoice via invoice_id

- Logs the action in the audit trail

- Removes the tickets from your active view ("swipe clean")

Important: Always verify the total matches the physical invoice before confirming. Once swiped clean, tickets are archived but can still be viewed using the Archive filter.

# 6. Dispute Management

## 6.1 When to Create a Dispute

Create a dispute when you cannot resolve a discrepancy using available documentation. Common scenarios:

- Contractor claims hours not supported by inspector report

- Equipment on LEM wasn't observed on site

- Classification upgrade without documentation

- Missing or illegible supporting documents

## 6.2 The Disputes Tab

The Disputes tab shows all flagged items with their status:

- Open: Newly flagged, not yet sent to contractor

- Disputed: Email sent to contractor, awaiting response

- Resolved: Issue addressed, ticket can proceed

## 6.3 Emailing Disputes to Contractor

From the Disputes tab, you can:

- Email Single Dispute: Click the email icon next to any dispute

- Email All Open Disputes: Click "Email All to Contractor" to send a batch notice

The system generates a professional email with all relevant details including date, field log ID, item name, variance hours, and estimated cost impact.

# 7. Troubleshooting and Archived Records

## 7.1 Finding Past Invoices

To research a previously invoiced ticket:

- Go to the Billing tab

- Toggle ON "📁 View Archived/Invoiced"

- A search box appears - enter the invoice number

- All tickets assigned to that invoice will appear

## 7.2 The Invoices Tab

The Invoices tab provides a master list of all invoice batches created. You can see:

- Invoice number

- Contractor/vendor name

- Total amount

- Number of tickets included

- Date created

## 7.3 The Corrections Tab

The Corrections tab maintains a complete audit trail of all changes made during reconciliation. This is essential for:

- Compliance audits

- Responding to contractor queries

- Understanding why a value was changed

- Training new administrators

## 7.4 Common Issues and Solutions

| Issue | Solution |
| --- | --- |
| Can't find a ticket | Check the date range filter. Extend to "All Time" if needed. Also check if "Hide Invoiced" is toggled on. |
| Inspector report shows $0 costs | Rate tables may not have the classification. Check with project controls to add missing rates. |
| Missing physical LEM image | Contractor didn't upload. Flag for contractor to provide or check if it's in the daily ticket photo. |
| Variance shows but data looks correct | Click the variance to see exact row mismatches. Could be rounding, name spelling, or classification difference. |
| Invoice total doesn't match physical | Do NOT proceed. Investigate which tickets are missing or have incorrect amounts before finalizing. |

# 8. Appendix: Quick Reference

## 8.1 Keyboard Shortcuts

Currently, the dashboard is mouse/touch operated. Future versions may include keyboard shortcuts.

## 8.2 Color Code Reference

| Color | Location | Meaning |
| --- | --- | --- |
| Dark Blue | Contractor LEM panel | Contractor's data |
| Light Blue | Physical LEM panel | Scanned document |
| Orange | Inspector Report panel | Company verification data |
| Yellow | Money banner, Rate columns | Financial data, attention needed |
| Green | Matched status, Verify button | Good / Approved |
| Red | Variance, Disputes, Mismatches | Problem / Attention required |

## 8.3 Daily Checklist

- Review all Open tickets in Billing tab

- Verify each using the four-panel No-Talk process

- Flag discrepancies with clear notes

- Process any dispute responses from contractors

- Batch and finalize matched tickets when contractor invoice arrives

- Verify totals match physical invoice before confirming

— End of Document —