# Contractor Expectations

The following positions have specific expectations required of each contractor filling the role.

# Roles

## Assistant construction manager

- Attend morning inspection meeting:

-Safety

-Land

-Environment

-Survey

-Welding

-Inspection comments

- Ensure all inspectors attend each morning meeting and sign in

- Ensure

- Daily phone call to Rick after morning meetings (usually between 8 & 9 AM) with Chief Inspector; bring up issues, concerns, daily activities, etc.

- Verify Change Request Log

- Review Change Requests

- Review LEM Log daily for ticket issues, ticket status, resolution timelines, outstanding issues and overall work load

- Review weekly accruals for ticket issues and whether CRs are holding up billing

- Review ticket issues with office staff for resolution and status

- Correspond with Office staff and Contractors to resolve all commercial issues including ticket disputes.  (Contract Administrator to address contract issues- not manpower, equipment and scope concerns)

- Review and sign statements as required if not Construction Manager

- Review and sign daily inspector reports as required

- Ensure all reporting requirements are being met by inspection

- Provide inspector performance feedback on Inspector Evaluation Form

### Chief Inspector

- Attend morning inspection safety meeting:

-Safety: Hazards, incidents, investigations

-Land

-Environment

-Survey

-Welding

-Inspection comments

- Ensure all inspectors attend each morning safety meeting and sign in

- Ensure minutes of morning safety meeting are taken

- Attend daily phone call to Rick with ACM; bring up any issues, concerns, daily activities, etc.

- Assign inspectors their field positions (with Asst. Chief Inspector if applicable)

- Write a Daily Chief Inspector Report and distribute to assigned personnel

- Review, write and/or assist Assistant Chief Inspector with Daily Progress Report (including KP spreadsheet) based on all inspector progress reporting and distribute to assigned personnel

- Email to Rick & Corry inspection and office manpower status (ie. who is coming and going from the project)

- Work with Rick, ACM, Assistant Chiefs (if applicable) to assign and plan inspection/office manpower based on m/l contractor’s schedule, discussions, two-week look aheads and work loads

- Review and sign tickets, LEMs, invoices for Contractors

- Review Change Requests

- Review LEM Log daily for ticket issues, ticket status, resolution timelines, outstanding issues and overall work load

- Review weekly accruals for ticket issues and whether CRs are holding up billing

- Review ticket issues with office staff for resolution and status

- Correspond with Office staff and Contractors to resolve all commercial issues including ticket disputes.  (Contract Administrator to address contract issues- not manpower, equipment and scope concerns)

- Review and sign statements as required if no Construction Manager

- Review and sign all inspector reports

- Ensure all reporting requirements are being met by inspection

- Review and sign all inspector/office staff bi-weekly invoices

- Perform Areion Weekly Formal Site Inspections

- Chair Areion Weekly Safety Meetings and provide minutes

- Provide inspector performance feedback on Inspector Evaluation Form

### Office Lead/manager

- Attend morning inspection meeting

- Maintain Signature Log

- Review and validate tickets, LEMs, invoices for all Contractors

- Maintain Change Request Log

- Maintain LEM Log daily for ticket status, issues, resolution timelines and outstanding issues Email daily to CM, ACM, Chief Inspector, Client

- Maintain and submit weekly accrual log/spreadsheet Email weekly to CM, ACM, Chief Inspector, Client

- Review ticket issues with ACM & Chief Inspector for resolution and status

- Correspond with Contractors to resolve any commercial issues and ticket disputes.  (Contract Administrator to address contract issues- not manpower, equipment and scope concerns)

- Prepare, review and sign statements as required

- Download all inspector reports

- Ensure all reporting requirements are being met by inspection

- Review all inspector/office staff bi-weekly invoices

- Perform Areion Monthly Office Inspections

- Attend Areion Weekly Safety Meetings and provide minutes if necessary

- Minute Morning Inspection Meeting (if not performed by Client) & scan/save sign in sheets

- Provide inspector performance feedback on Inspector Evaluation Form

- Assist with Areion turn over package

- Notify Corry, Rick or Chief Inspector when getting direction from Client

### assistant Chief Inspector

- Assist with assigning inspectors their field positions

- Monitor and assist inspection staff on the ROW

- Report to Chief Inspector any manpower issues, Contractor concerns,, etc.

- Write a Daily Assistant Chief Inspector Report and distribute to assigned personnel

- Write Daily Progress Report (including KP spreadsheet) based on all inspector progress reporting and distribute to assigned personnel

- Work with Rick, ACM, Chief Inspector (if applicable) to assign and plan inspection/office manpower based on m/l contractor’s schedule, discussions, two-week look aheads and work loads

- Review and sign tickets, LEMs, invoices for Contractors (if applicable)

- Review and sign all inspector reports (if applicable)

- Ensure all reporting requirements are being met by inspection

- Perform Areion Weekly Formal Site Inspections

- Provide inspector performance feedback on Inspector Evaluation Form