| Topic: | Contractor Tickets |
| --- | --- |
| Issue: | Contractor Does Not Provide A Ticket |
| Result: | No Ticket To Send To Office; Hours On Report Are Incorrect; Client Is Not Happy |

Contractor does not give the Inspector a ticket at the end of the day to sign.

This is a problem because the Inspector has to sign off on the hours, personnel & equipment so the Client is comfortable paying for the time.  What do you do?

Start

Contact Foreman (or their Supervisor if no cooperation) and ask for the ticket.  Use phone, email or text and explain a signed ticket is required for quick payment.

NO

Contractor does not supply ticket

YES

Contractor supplies ticket

Sign ticket manually after reviewing (no electronic signatures):

- Hours, personnel & equipment

- Location, KP & PO#

- Scope- Change Order vs Contract

Sign and attach ticket or picture of ticket to report or email to our Office.

- Contact Chief Inspector & explain the situation.  Continue to contact Chief until resolved.

- If no Chief, request Foreman to supply Supervisor’s contact info and address situation with Supervisor. Email Construction Manager of action or “cc” on email.

Escalate to Construction Manager.  Follow up with CM until resolved.

Supervisor says NO

Contractor does not supply ticket

YES

Contractor supplies ticket

End